# 📄  RISK REGISTER

# 🔹 Step 1: Probability & Impact Scale

Probability (P):
1 – Very Low
2 – Low
3 – Medium
4 – High
5 – Very High

Impact (I):
1 – Negligible
2 – Minor
3 – Moderate
4 – Major
5 – Critical

# 🔹 Step 2: Risk Register (25 Risks)

| ID | Risk Description | Category | P | I | Score | Mitigation Strategy | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Gas sensor failure | Technical | 4 | 5 | 20 | Use redundant sensors | Hardware Team | Open |
| R2 | Temperature sensor malfunction | Technical | 3 | 5 | 15 | Sensor calibration | Hardware Team | Open |
| R3 | False fire detection | Technical | 3 | 4 | 12 | Threshold tuning | Dev Team | Open |
| R4 | Gas leakage not detected | Safety | 4 | 5 | 20 | Regular sensor testing | Safety Team | Open |
| R5 | ESP32 hardware failure | Technical | 3 | 5 | 15 | Backup controller | Hardware Team | Open |
| R6 | WiFi connectivity loss | Technical | 4 | 4 | 16 | Auto reconnect logic | Dev Team | Open |
| R7 | Data transmission delay | Technical | 3 | 4 | 12 | Optimize MQTT | Dev Team | Open |
| R8 | Log data corruption | Technical | 3 | 4 | 12 | Data validation | Backend Team | Open |
| R9 | ML model wrong prediction | Technical | 3 | 5 | 15 | Model retraining | AI Team | Open |
| R10 | Dashboard not updating real-time | Technical | 3 | 4 | 12 | WebSocket refresh | Frontend Team | Open |
| R11 | Alert system failure | Safety | 4 | 5 | 20 | Redundant alerts (SMS/app) | Dev Team | Open |
| R12 | High temperature missed detection | Safety | 4 | 5 | 20 | Dual threshold system | Safety Team | Open |
| R13 | Power supply failure | Hardware | 3 | 5 | 15 | Backup battery | Hardware Team | Open |
| R14 | Overheating of device | Hardware | 3 | 4 | 12 | Cooling mechanism | Hardware Team | Open |
| R15 | Data storage failure | Technical | 3 | 4 | 12 | Cloud backup | Backend Team | Open |
| R16 | Unauthorized access to dashboard | Security | 3 | 5 | 15 | Authentication system | Security Team | Open |
| R17 | Cyber attack on IoT system | Security | 3 | 5 | 15 | Firewall + encryption | Security Team | Open |
| R18 | Incorrect threshold settings | Technical | 3 | 4 | 12 | Testing & validation | Dev Team | Open |
| R19 | Integration failure between modules | Technical | 3 | 4 | 12 | Integration testing | QA Team | Open |
| R20 | Delay in system deployment | Management | 3 | 4 | 12 | Agile tracking | Project Manager | Open |
| R21 | Poor UI usability | Usability | 2 | 3 | 6 | User testing | UI Team | Open |
| R22 | High system latency | Performance | 3 | 4 | 12 | Optimize code | Dev Team | Open |
| R23 | Sensor noise affecting readings | Technical | 3 | 3 | 9 | Filtering algorithm | AI Team | Open |
| R24 | Cloud server downtime | Technical | 3 | 5 | 15 | Load balancing | DevOps Team | Open |
| R25 | Inaccurate ML training data | Technical | 3 | 4 | 12 | Improve dataset | AI Team | Open |

# 🔹 Step 3: Excel Formula

Same as your doc:

= D2 * E2

# 🔹 Step 4: Risk Level Formula

=IF(F2>=15,"High",IF(F2>=8,"Medium","Low"))

# 🔹 Step 5: Risk Matrix (Same)

| Impact ↓ / Probability → | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| 5 | 5 | 10 | 15 | 20 | 25 |
| 4 | 4 | 8 | 12 | 16 | 20 |
| 3 | 3 | 6 | 9 | 12 | 15 |
| 2 | 2 | 4 | 6 | 8 | 10 |
| 1 | 1 | 2 | 3 | 4 | 5 |