# Assignment 7: - Agile User Stories, Product Backlog, Sprint Backlog and Burndown Chart(Tools: Jira/Trello).

# Goal of the System

The goal of the Fire and Gas Detection System with ML-based Fault Detection is to monitor environmental conditions using sensors, detect fire and gas leaks in real-time, and identify system faults using machine learning. The system provides alerts, logs, and dashboard visualization for effective monitoring and safety.

# 🔹 Step 1 — System Actors

- User (System Operator)

- Admin

- ESP32 Device

- ML Prediction System

# 🔹 Step 2 — Agile User Stories (FROM YOUR BOARD)

| ID | User Story |
| --- | --- |
| US1 | As a user, I want to login so that I can access the system |
| US2 | As a user, I want to view dashboard so that I can monitor system status |
| US3 | As a user, I want to view logs so that I can analyze system activity |
| US4 | As a user, I want to filter logs so that I can find errors easily |
| US5 | As a system, I want to run ML prediction so that faults are detected |
| US6 | As a user, I want to view alerts so that I can respond quickly |
| US7 | As a user, I want to view reports so that I can analyze performance |

# 🔹 Step 3 — Story Points (MATCH YOUR BOARD)

| User Story | Feature | Story Points |
| --- | --- | --- |
| US1 | Login to system | 2 |
| US2 | View dashboard | 3 |
| US3 | View logs | 3 |
| US4 | Filter logs | 2 |
| US5 | Run ML prediction | 5 |
| US6 | View alerts | 3 |
| US7 | View reports | 3 |

Total = 21 Story Points

# 🔹 Step 4 — Product Backlog (Prioritized)

| Priority | Feature | Story Points |
| --- | --- | --- |
| 1 | Login system | 2 |
| 2 | View dashboard | 3 |
| 3 | View logs | 3 |
| 4 | Filter logs | 2 |
| 5 | Run ML prediction | 5 |
| 6 | View alerts | 3 |
| 7 | View reports | 3 |

# 🔹 Step 5 — Sprint Backlog (YOUR ACTUAL STATUS)

### 🟢 Sprint Duration: 2 Weeks

### 🟢 Sprint Velocity: ~20 Story Points

## 🔹 Completed (DONE column)

| Task | Points |
| --- | --- |
| Login to system | 2 |
| View system logs | 3 |
| View dashboard | 3 |

Total Completed = 8 SP

## 🔹 In Progress

| Task | Points |
| --- | --- |
| Filter logs | 2 |
| View alerts | 3 |

Total = 5 SP

## 🔹 To Do

| Task | Points |
| --- | --- |
| Run ML prediction | 5 |
| View reports | 3 |

Total = 8 SP

## 🔹 In Review

| Task | Points |
| --- | --- |
| Dashboard & Reports | — |

# 🔹 Step 6 — Task Breakdown Example

### Example: Log Monitoring System

| Task | Hours |
| --- | --- |
| Log data display | 5 |
| Filtering logic | 6 |
| UI integration | 4 |
| Testing | 4 |

Total = 19 Hours

# 🔹 Step 7 — Jira Implementation

# 🔹 Step 8 — Burndown Chart Data

### Total Story Points = 21

| Day | Remaining |
| --- | --- |
| Day 1 | 21 |
| Day 2 | 19 |
| Day 3 | 17 |
| Day 4 | 14 |
| Day 5 | 12 |
| Day 6 | 10 |
| Day 7 | 8 |
| Day 8 | 5 |
| Day 9 | 3 |
| Day 10 | 0 |

# 🔹 Burndown

# 🔹 Conclusion

Agile Scrum methodology was effectively applied to the Fire and Gas Detection System. Jira enabled structured task tracking and sprint monitoring. The system was developed incrementally, ensuring better visibility, faster feedback, and efficient delivery of features.