Real-Time Fire, Gas & Fault Detection System using ESP32

Subject : Software Project Management

Div : CSE(IOT & CSBT)

1. PROJECT FEASIBILITY STUDY REPORT

Chapter I

Description of the Project

The proposed project is an IoT-based safety monitoring system designed to detect fire hazards, gas leaks, and system faults in real time. The system uses an ESP32 microcontroller integrated with gas and temperature sensors to continuously monitor environmental conditions and ensure safety in residential, commercial, and industrial spaces.

The primary functionality of the system is the detection of fire and gas leaks. Gas sensors (such as MQ2 or MQ135) are used to measure gas concentration in the environment, while temperature sensors monitor heat levels to identify potential fire hazards. If the gas level exceeds a predefined threshold or if the temperature rises beyond a safe limit, the system immediately triggers alerts to notify users about the danger.

In addition to hazard detection, the system incorporates a fault detection mechanism using log-based machine learning techniques. The ESP32 generates system logs that capture operational events such as sensor readings, errors, and warnings. These logs are processed and analyzed using machine learning algorithms to detect abnormal patterns and predict potential system faults. This helps in early identification of issues such as sensor failure or communication errors.

The system follows a structured workflow where data is collected from sensors, processed by the ESP32, and transmitted to a dashboard through Wi-Fi. The dashboard provides real-time visualization of sensor data, alerts, and system status, allowing users to monitor conditions remotely.

The overall architecture of the system includes:

- Sensor layer (gas and temperature sensors)

- Processing layer (ESP32 microcontroller)

- Data communication (Wi-Fi transmission)

- Data analysis (threshold logic + machine learning)

- User interface (dashboard and alert system)

This project aims to provide a reliable, low-cost, and intelligent safety solution that reduces dependency on manual monitoring and enhances real-time decision-making. By combining IoT-based sensing with machine learning-based fault detection, the system ensures both environmental safety and operational reliability.

## Key Features

- Real-time fire detection using temperature monitoring

- Gas leak detection using gas sensors

- Log-based machine learning fault detection

- Wireless data transmission using ESP32

- Real-time dashboard for monitoring

- Instant alert generation system

## Scope of the Project

The system can be deployed in:

- Homes for fire and gas safety

- Industries for hazard detection

- Smart buildings and IoT-based environments

Future enhancements may include cloud integration, mobile application support, and advanced predictive analytics.

Mission

To develop a reliable and intelligent IoT-based safety monitoring system that enables real-time detection of fire hazards and gas leaks while ensuring system reliability through machine learning-based fault detection. The project aims to enhance safety, reduce risks, and provide timely alerts to users by integrating sensor-based monitoring with automated decision-making.

Vision

To become a scalable and intelligent IoT-based safety solution that enhances fire and gas hazard detection across smart homes, industries, and public infrastructures, while integrating advanced machine learning techniques to ensure system reliability and predictive fault detection

Objectives

To design and develop an IoT-based real-time monitoring system that detects fire hazards and gas leaks while ensuring system reliability through machine learning-based fault detection.

### Specific Objectives

- To detect gas leakage using gas sensors and trigger alerts when unsafe levels are reached

- To identify fire hazards by monitoring temperature variations in real time

- To implement a threshold-based detection mechanism for immediate hazard identification

- To develop a log-based machine learning model for detecting system faults

- To provide real-time monitoring through a dashboard interface

- To enable wireless data transmission using ESP32 and Wi-Fi technology

- To reduce manual monitoring by automating detection and alert systems

- To improve safety and reliability in residential and industrial environments

Organization and Administration

The project will be developed and managed as a small-scale technical team under a structured and collaborative workflow. The organization follows a centralized model where responsibilities are clearly divided among team members to ensure efficient development, testing, and deployment of the system.

### Organizational Structure

The team will consist of the following roles:

- Project Leader / Project Manager
Responsible for overall planning, coordination, task allocation, and progress monitoring. Ensures the project meets deadlines and objectives.

- Embedded Systems Developer
Handles ESP32 programming, sensor integration, and hardware setup for fire and gas detection.

- Machine Learning Developer
Develops and trains the log-based fault detection model, and handles data preprocessing and prediction logic.

- Frontend / Dashboard Developer
Designs and develops the user interface for real-time monitoring and visualization of system data.

- Testing & Quality Assurance (QA)
Responsible for testing the system, identifying bugs, and ensuring reliability and accuracy of detection.

Project Location

The proposed project will be initially developed and implemented in Pune, Maharashtra. The development activities, including hardware setup, programming, testing, and system integration, will be carried out within the institute laboratory or a controlled environment.

Since the system is based on IoT technology using ESP32 and wireless communication, it does not depend on a fixed physical location for operation. Once deployed, the system can be installed and used in various environments such as residential homes, industrial units, warehouses, and commercial buildings.

The project is scalable and can be extended beyond the initial location to other cities and regions across India, making it suitable for widespread adoption in smart home and industrial safety applications.

Time Duration

The total estimated time required to complete the project is 6 months, following a structured Software Development Life Cycle (SDLC). The project is divided into multiple phases to ensure systematic development, testing, and deployment.

### Project Timeline Breakdown

- Requirement Analysis – 1 Month
Understanding system requirements, defining objectives, and planning project scope.

- System Design – 1 Month
Designing system architecture, database structure, and user interface (Figma prototype).

- Development – 2 Months
Implementation of:

  - Fire and gas detection module (ESP32 + sensors)

  - Machine learning fault detection module

  - Dashboard and frontend

- Testing – 1 Month
System testing, debugging, and validation of sensor accuracy and ML predictions.

- Deployment & Finalization – 1 Month
Final integration, system deployment, and documentation.

Major Business Activities

The primary activities of the project include sensor integration, real-time data collection, ESP32 programming, fire and gas detection using threshold-based analysis, log generation and preprocessing, machine learning model development for fault detection, dashboard design and implementation, system testing and validation, alert system development, and final deployment of the monitoring system.

Chapter II

Market Feasibility

Market feasibility evaluates the demand, competitiveness, and potential adoption of the proposed Fire, Gas, and Fault Detection System. With increasing safety concerns in residential, commercial, and industrial environments, the need for smart monitoring systems has grown significantly.

### Market Overview

The project operates in the domains of:

- Internet of Things (IoT)

- Smart home automation

- Industrial safety systems

With the rise of smart cities and automation, users are shifting from traditional safety devices to intelligent, real-time monitoring solutions. Increasing incidents of fire hazards and gas leaks further strengthen the demand for such systems.

### Target Market / Users

The system can be used by:

- Homeowners (for kitchen gas safety and fire prevention)

- Industries and factories (for hazard monitoring)

- Warehouses and storage units

- Commercial buildings and offices

- Smart city infrastructure projects

### Industry Analysis

The safety and monitoring industry is currently in a growth phase. Traditional systems like fire alarms and gas detectors exist, but they usually operate independently and lack intelligence or integration.

Modern IoT-based systems are gaining popularity due to:

- Real-time monitoring

- Remote access

- Automated alerts

- Integration with smart devices

### Competitive Analysis

Existing solutions include:

- Basic fire alarm systems

- Gas leak detectors

- Industrial safety monitoring devices

### Competitive Advantage

The proposed system offers:

- Combined detection of Fire + Gas + System Faults

- Real-time monitoring using IoT

- Machine learning-based fault detection

- Low-cost implementation compared to industrial systems

- Integrated dashboard for centralized control

### SWOT Analysis

#### Strengths

- Multi-functional system (fire, gas, and fault detection)

- Real-time alerts and monitoring

- Low-cost IoT solution

#### Weaknesses

- Limited real-world dataset for ML model

- Dependency on hardware reliability

#### Opportunities

- Growing smart home market

- Increasing demand for industrial safety systems

- Potential for integration with smart city solutions

#### Threats

- Existing safety device manufacturers

- Hardware failures or sensor inaccuracies

- Rapid technological changes

### Demand Analysis

The demand for such systems is increasing due to:

- Rising awareness of safety

- Increase in gas leak and fire incidents

- Adoption of IoT-based smart systems

Users prefer automated solutions that provide early warnings and reduce manual monitoring.

### Sales and Growth Potential

The system has strong potential for commercialization as:

- A smart home safety device

- An industrial monitoring solution

- A part of smart building infrastructure

With proper marketing and product refinement, the system can achieve wide adoption in both residential and industrial sectors.

### Conclusion

The market feasibility analysis shows that there is a strong demand for intelligent safety monitoring systems. The integration of fire detection, gas monitoring, and machine learning-based fault detection provides a unique advantage over traditional systems. Therefore, the proposed project is highly feasible from a market perspective and has strong potential for future growth.

Chapter III

Technical Feasibility

Technical feasibility evaluates whether the proposed Fire, Gas, and Fault Detection System can be successfully developed using available technologies, tools, and resources. The project is based on standard IoT components and widely used software frameworks, making it practical and achievable.

### Technology Stack

The system uses the following technologies:

- Hardware Components:

  - ESP32 microcontroller

  - Gas sensors (MQ2 / MQ135)

  - Temperature sensor

- Software Technologies:

  - Embedded C / Arduino IDE (for ESP32 programming)

  - Python (for machine learning model)

  - Scikit-learn (ML algorithms)

  - Web technologies (HTML, CSS, JavaScript for dashboard)

### System Architecture

The system follows a layered architecture:

Sensors → ESP32 → Data Transmission (Wi-Fi) → Processing Layer → Dashboard
                                   ↓
                                Logs → ML Model → Fault Detection

### Operational Workflow

- Sensors continuously monitor gas levels and temperature

- ESP32 collects and processes sensor data

- Data is transmitted via Wi-Fi to the system/dashboard

- Threshold-based logic detects:

  - Gas leaks

  - Fire hazards

- System generates logs of events and sensor readings

- Machine learning model analyzes logs for fault detection

- Alerts are generated and displayed on the dashboard

### Infrastructure Requirements

- Development system (PC/Laptop)

- ESP32 board and sensors

- Internet connectivity (Wi-Fi)

- Software tools (Arduino IDE, Python environment)

Since the system uses low-cost hardware and open-source software, infrastructure requirements are minimal.

### Technical Challenges

- Sensor accuracy and calibration

- Real-time data processing

- Limited memory and processing power of ESP32

- Data quality for machine learning model

These challenges can be managed with proper calibration, optimized code, and simulated datasets.

### Feasibility Assessment

- The system uses standard IoT hardware → easy to implement

- Software tools are widely available and open-source

- Machine learning models are lightweight and suitable for small systems

- Integration between components is simple and well-supported

### Conclusion

The project is technically feasible as it relies on readily available hardware components, standard programming tools, and well-established machine learning techniques. The system can be implemented effectively with minimal risk and can be further enhanced in future versions with cloud integration and advanced analytics.

Chapter IV

Organizational Feasibility

### Introduction

Organizational feasibility evaluates whether the project can be successfully implemented and managed within a structured team environment. It focuses on team structure, roles, management, and operational capability.

### Organizational Structure

The project will be developed as a small-scale team-based system with clearly defined roles and responsibilities. The structure ensures smooth coordination and efficient execution of tasks.

The team includes:

- Project Manager / Team Leader
Responsible for planning, coordination, task allocation, and ensuring timely completion of the project.

- Embedded Systems Developer
Handles ESP32 programming, sensor integration, and hardware setup for fire and gas detection.

- Machine Learning Developer
Responsible for developing and training the log-based fault detection model.

- Frontend / Dashboard Developer
Designs and develops the user interface for real-time monitoring and data visualization.

- Testing & Quality Assurance (QA)
Ensures system accuracy, performs testing, and identifies bugs.

### Management and Coordination

The project follows a hierarchical and collaborative management approach:

Project Leader
   ↓
Development Team (Embedded + ML + UI)
   ↓
Testing & QA

- The Project Leader supervises all activities

- Developers handle their respective modules

- Testing team validates system performance

### Work Process

The project follows a structured workflow:

- Requirement analysis

- System design

- Development

- Testing and debugging

- Deployment

### Manpower Requirement

The project requires a small team of 4–5 members, each specializing in different areas such as hardware, software, and machine learning.

### Policies and Guidelines

- Ensure system reliability and safety

- Maintain proper documentation

- Follow ethical IoT practices

- Ensure data privacy and secure communication

- Maintain coordination among team members

### Operational Feasibility

- The system is easy to operate and maintain

- Users can monitor data through a simple dashboard

- Alerts are generated automatically

- Minimal training is required for usage

### Conclusion

The project is organizationally feasible as it requires a small team with clearly defined roles and responsibilities. The structured workflow and management approach ensure smooth execution, coordination, and successful completion of the project.

Chapter V

Financial Feasibility

### Introduction

Financial feasibility evaluates the cost, investment requirements, and economic viability of the proposed Fire, Gas, and Fault Detection System. The project is designed as a low-cost IoT-based solution, making it affordable and scalable.

### Estimated Initial Cost

The project requires minimal investment as it uses low-cost hardware components and open-source software tools.

| Component | Estimated Cost (₹) |
| --- | --- |
| ESP32 Microcontroller | 500 |
| Gas Sensors (MQ2/MQ135) | 500 – 800 |
| Temperature Sensor | 200 |
| Miscellaneous (wires, breadboard, power supply) | 500 |
| Development & Software Tools | 0 (Open-source) |

👉 Total Estimated Cost: ₹1500 – ₹3000

### Operational Cost

- Internet usage (Wi-Fi) → minimal

- Power consumption → low

- Maintenance cost → low

### Revenue Potential (Future Scope)

Although the project is academic, it has strong commercialization potential:

- Smart home safety system

- Industrial hazard monitoring solution

- Subscription-based monitoring system

- Integration with smart city infrastructure

### Cost-Benefit Analysis

#### Costs

- Hardware components

- Development time

- Testing and setup

#### Benefits

- Prevents fire accidents

- Reduces risk of gas leaks

- Minimizes manual monitoring

- Improves safety and reliability

👉 Benefit outweighs cost significantly

### Return on Investment (ROI)

- Low initial investment

- High potential value in safety applications

- Scalable to commercial product

### Economic Feasibility

- Low development cost

- High usability

- Affordable for individuals and industries

- Suitable for mass deployment

### Conclusion

The project is financially feasible due to its low initial investment, minimal operational cost, and high potential benefits in safety and risk prevention. It offers strong opportunities for future commercialization and scalability.

TELOS Analysis

## TELOS Analysis

TELOS stands for Technical, Economic, Legal, Operational, and Schedule feasibility. It is used to evaluate whether the proposed Fire, Gas, and Fault Detection System can be successfully implemented.

### 1. Technical Feasibility

The project is technically feasible as it uses standard and widely available IoT components such as ESP32, gas sensors, and temperature sensors. The software tools used, including Python and machine learning libraries, are open-source and easy to implement. The system architecture is simple, and integration between hardware and software components is well supported. Therefore, the technical risk involved is low.

### 2. Economic Feasibility

The project is economically feasible due to its low development cost and minimal operational expenses. The total cost of hardware components is affordable, and no expensive infrastructure is required. Additionally, the system has strong commercialization potential as a smart safety solution for homes and industries, ensuring long-term economic benefits.

### 3. Legal Feasibility

The project complies with standard IoT and software development practices. It does not involve any legal restrictions or violations. Since the system does not initially include real-time payment processing or sensitive personal data handling, regulatory complexity is minimal. The system can be further enhanced while ensuring compliance with data protection and safety regulations.

### 4. Operational Feasibility

The system is operationally feasible as it is easy to use and requires minimal user intervention. The dashboard provides real-time monitoring, and alerts are generated automatically in case of hazards. The system reduces manual monitoring and ensures efficient operation. Maintenance and usage are simple, making it practical for both residential and industrial environments.

### 5. Schedule Feasibility

The project is schedule feasible as it can be completed within the planned timeline of six months. The development process is divided into clear phases such as analysis, design, development, testing, and deployment. Each phase has defined tasks, making it easy to manage and complete within the given timeframe.

Chapter VI

Study Conclusion

Based on the comprehensive feasibility analysis and TELOS evaluation, the proposed Fire, Gas, and Fault Detection System using ESP32 is found to be technically feasible, economically viable, legally compliant, operationally practical, and achievable within the defined schedule.

The project effectively integrates IoT-based sensing with machine learning techniques to provide a real-time safety monitoring solution. The system addresses critical safety concerns such as fire hazards and gas leaks while also ensuring system reliability through fault detection.

The use of low-cost hardware components and open-source software makes the system affordable and scalable. The structured development process and clearly defined phases ensure that the project can be successfully completed within the planned timeline.

Furthermore, the project has strong potential for future enhancement and commercialization, especially in smart homes, industrial safety systems, and smart city applications.

Therefore, the proposed system is considered feasible and suitable for implementation, offering a reliable and intelligent solution for modern safety monitoring needs.

PROJECT CHARTER (MIRO TEMPLATE CONTENT)

Link: https://miro.com/app/board/uXjVGMkNoTg=/?share_link_id=464024069835